# Child-Safe E-Library — What’s Left To Do

The app is written and runs on Windows in windowed (development) mode. Everything that needs a real Linux machine, real content or your decisions is listed here, roughly in the order to do it. Tick the boxes as you go.

Project folder: C:\Users\A1\Desktop\e-lib   ·   Full technical guide: README.md in that folder.

# Summary

| # | Task | Priority | Details |
| --- | --- | --- | --- |
| 1 | Build the .deb and AppImage on a Linux machine | Must | Section 1 |
| 2 | Upgrade Electron to a supported version | Must | Section 2 |
| 3 | Install on a test laptop and set up kiosk mode | Must | Section 3 |
| 4 | Try to escape the kiosk (lockdown checklist) | Must | Section 4 |
| 5 | Test the features I could not test on Windows | Must | Section 5 |
| 6 | Test unlock / disable / uninstall | Must | Section 6 |
| 7 | Lock the hardware (BIOS/GRUB password, USB boot) | Should | Section 7 |
| 8 | Replace placeholders: icon, maintainer, app ID | Should | Section 8 |
| 9 | Check speed on a low-spec school laptop | Should | Section 9 |
| 10 | Add starter content | Optional | Section 10 |
| 11 | Build the Go sync server / S3 (if wanted) | Optional | Section 11 |
| 12 | Put the project under version control | Optional | Section 12 |

# 1. Build the Linux packages

Linux installers cannot be built on Windows. Copy the project (without node_modules, dist and release) to an Ubuntu/Debian machine with Node.js 20 or newer, then run:

npm ci

npm run dist

Done when

- release/ contains child-safe-elibrary_1.0.0_amd64.deb and Child-Safe E-Library-1.0.0.AppImage.

If npm ci fails while building better-sqlite3, install build tools first: sudo apt install build-essential python3.

# 2. Upgrade Electron (security)

The project uses Electron 33, which is no longer receiving security fixes. A kiosk that opens real websites should run a supported Electron version.

- Update electron in package.json to the current stable major, plus a matching better-sqlite3 that supports it.

- Run npm install, then npm start, and re-check the screens (setup, home, PDF, website, parent dashboard).

- Repeat whenever a new Electron security release comes out.

Done when

- The app runs on a supported Electron version with no errors in the terminal.

# 3. Install on a test laptop

Use a spare laptop or a virtual machine first, not a child’s laptop.

sudo apt install ./child-safe-elibrary_1.0.0_amd64.deb

sudo elibrary-setup-kiosk --user learner

sudo reboot

- This creates a learner account (if missing), turns on automatic login and makes the library the only program in that session.

- If the display manager is not GDM, LightDM or SDDM, the script prints a warning — set up automatic login for learner by hand.

Done when

- After reboot the laptop logs straight into the library, full screen, with no desktop visible.

- You created the parent password and a child profile on the first screen.

- The library restarts by itself if its process is killed (sudo pkill -f child-safe-elibrary from another account / SSH).

# 4. Try to escape the kiosk

Sit at the laptop as a child would and try each of these. None of them should leave the library.

- Alt+F4, Ctrl+Q, Ctrl+W, F11, Escape

- Alt+Tab, the Super/Windows key, Ctrl+Alt+T

- Ctrl+Alt+F1 … F7 (text consoles), Ctrl+Alt+Backspace

- Right-click anywhere, dragging files onto the window

- F12 and Ctrl+Shift+I (developer tools)

- Inside a website: clicking links to other sites, pop-ups, download links

- Plugging in a USB stick (nothing should open)

- Closing the laptop lid and opening it again

Write down anything that works and fix it before giving the laptop to a child.

# 5. Test what could not be tested on Windows

## Videos

- Upload an MP4 from the parent dashboard — it plays, and seeking (jumping ahead) works.

- Add a video by link (a direct .mp4 URL) — it plays online and shows “Ready” after downloading.

## Websites

- Open an approved website and click a link to a different site — a “Request Access” banner appears.

- Approve that request in the dashboard — the child can now open that site.

- YouTube pages (if you approve them) open in Restricted Mode.

- Big sites you plan to use (e.g. Khan Academy) work; add any extra domains they need under “Other allowed websites”.

## Offline

- Unplug the network / turn off Wi-Fi: cached videos and PDFs still open; websites show the friendly “needs internet” message.

- Reconnect: links added while offline download automatically.

## Time limits

- Set a 2-minute daily limit — the “Time’s up” screen appears and websites close.

- “+15 min” in the dashboard lets the child continue.

- Set opening hours that exclude the current time — the “library is closed” screen appears.

## Requests and log

- “Request Access” on a locked item shows up in the dashboard; approving it unlocks the item.

- The activity log lists what was opened, blocked pages and wrong-password attempts.

# 6. Test unlock and uninstall

Log in to your own (admin) account — or hold the 📖 logo, enter the password and choose “Exit app” — then run:

sudo elibrary-unlock status

sudo elibrary-unlock disable    # back to the normal desktop

sudo elibrary-unlock enable     # kiosk mode again

sudo elibrary-unlock uninstall  # remove everything

- A wrong library password is refused.

- After disable and a reboot, the normal login screen appears.

- After enable and a reboot, the kiosk starts again.

- uninstall removes the app; answering “y” also removes the learner account and its data.

# 7. Lock the hardware

Software cannot stop someone who can boot from a USB stick or open a recovery menu. On every child laptop:

- Set a BIOS/UEFI password.

- Disable booting from USB / network in the BIOS.

- Set a GRUB password or hide the GRUB menu so recovery mode cannot be chosen.

- Make sure the learner account is not an administrator (the setup script warns if it is).

# 8. Replace placeholders

- App icon: add PNG icons to build/icons/ (at least 512x512.png); right now the default Electron icon is used.

- Maintainer: in package.json, replace admin@localhost (author and linux.maintainer) with your real name and e-mail.

- App ID: change org.childsafe.elibrary to your own reverse-domain ID if you have one.

- Version: bump version in package.json for each release.

# 9. Check speed on a low-spec laptop

- Start-up time from power-on to library is acceptable.

- Videos play smoothly at the resolution you plan to use (lower the resolution of your files if not).

- Large PDFs turn pages quickly.

- There is enough disk space for all the videos you want cached offline.

# 10. Add starter content (optional)

To pre-load the same content on many laptops, put the files in assets/content/ and list them in assets/content/manifest.json before building. The format is shown in README.md. Otherwise, add content per laptop from the parent dashboard.

# 11. Remote management server (optional)

Only needed if you want to manage many laptops from one place. The library already contains the client side; the server is not built.

- Build a server (Go was suggested) with the two endpoints described in README.md → “Optional sync API”.

- To serve files from S3, have the server return pre-signed S3 links as source_url.

- On each laptop: Parent dashboard → Settings → enter the server address and device token.

# 12. Version control (optional)

git init

git add .

git commit -m "Initial Child-Safe E-Library"

A .gitignore and .gitattributes (which keeps the Linux scripts working) are already in place.

# Notes about this Windows PC

- VS Code’s terminal sets ELECTRON_RUN_AS_NODE, which stops the app from starting. Use a normal terminal, or run set ELECTRON_RUN_AS_NODE= (cmd) / Remove-Item Env:ELECTRON_RUN_AS_NODE (PowerShell) before npm start.

- Your ~/.bashrc file is saved in UTF-16, so Git Bash prints an error on every start. Re-save it as UTF-8 to stop the message.

- Test data from development runs is in C:\Users\A1\.config\child-safe-elibrary. Delete that folder to start fresh.